**MIS320 Spring 2011 Final Project Charter**

**Project Background** – If you’ve been coming to class, you know the background.

**High Level Requirements**

|  |  |
| --- | --- |
| HLR | Priority |
| Register User | M |
| Allow User to login | M |
| List car for sale or auction | H |
| Allow User to purchase or bid on car | H |
| View Catalog | H |
| Forum | L |
| Search | M |
| Reporting | L |
|  |  |

**Deliverables**

* High Level Requirements
* Product Requirements
* Process Flow Diagrams
* I/O Design
  + Interface Mockups
  + Control/Event List
* Class Design
  + Class Diagram
  + Class Definitions
* Completed Tested Application

**Timeline**

* All design models will be delivered in a unified binder at 11:00AM on Thursday, April 14th
* The completed application will be delivered via eLearning by 11:59PM on Friday, April 29th

**Communication Plan**

Your client will be available in Bidgood Hall room 340 from 11am-12:30pm on Tuesdays and Thursdays. The client can also be reached by email. Allow 48 hours for answers to email. Your client’s CIO (Tedd) can be reached by email and is available by appointment.