**MIS320 Spring 2011 Final Project Charter**

**Project Background**

Shane, of Shane’s Classic Car Emporium, currently sells and auctions classic cars at his dealership. At this time, he is limited to selling or auctioning cars to only those who come to his dealership.

Shane wants to expand his business to the World Wide Web to increase his revenue.  He wants to invite buyers and sellers around the world to use his website to sell and/or auction their classic cars. This project will provide Shane with increased exposure and expand his business’s selling capabilities. As a result, the business’s revenue will increase.

**High Level Requirements**

|  |  |
| --- | --- |
| HLR | Priority |
| Register User | M |
| Allow User to login | M |
| List car for sale or auction | H |
| Allow User to purchase or bid on car | H |
| View Catalog | H |
| Forum | L |
| Search | M |
| Reporting | L |

**Deliverables**

* High Level Requirements
* Product Requirements
* Process Flow Diagrams
* I/O Design
  + Interface Mockups
  + Control/Event List
* Class Design
  + Class Diagram
  + Class Definitions
* Completed Tested Application

**Timeline**

* All design models will be delivered in a unified binder at 11:00AM on Thursday, April 14th
* The completed application will be delivered via eLearning by 11:59PM on Friday, April 29th

**Communication Plan**

Your client will be available in Bidgood Hall room 340 from 11am-12:30pm on Tuesdays and Thursdays. The client can also be reached by email. Allow 48 hours for answers to email. Your client’s CIO (Tedd) can be reached by email and is available by appointment.