## Slide 1
Definition Phase

## Slide 2
Definition Phase Executive Summary
We at PKJZ Inc. recommend that the client, the SBDC, allow us to continue onto the Design phase of the project. This will allow for the specification of the technical requirements of the system.
Through the examination of the application CIS, as well as benchmarking activities of CIS competitors, PKJZ Inc. discovered that this application by incorporating the necessary benchmarking opportunities would fulfill all necessary business requirements. CIS will provide the SBDC with the best opportunity to showcase the richness of their experiences with the small business owners. It also would provide improved small business opportunities and facilitate the development of lasting relationships between small businesses, the SBDC, and the SBA.
PKJZ Inc. reached these conclusions by extensively researching the current system and the CIS and outlining the strategic impact of implementing CIS into SBDC’s services. In doing so, the detail of data, processes, interfaces, and geography were all provided. New data flow diagrams were created to accurately represent the changes of the flow of data that would come along with the implementation of CIS.
Notes: 2
Last Updated on 4/29/09 at 7:30p

## Slide 3
Background Information
The overall problem that the SBDC is concerned with is how to better keep track of their clients and their client’s records. A significant amount of time spent by the SBDC counselors is used to locate a client’s documentation. Currently the filing system is done manually which means there is a high risk of human error when filing and acquiring paperwork. When a client visits the SBDC for an interview, the counselor has to go to the file cabinet and pull the client’s application. This can be wasteful of time especially if the client’s file is not in its proper location. By improving all of the processes involving the filing of paperwork, the CIS will allow for the counselors to meet with more prospective clients.
By implementing CIS with the advantages of improvement found in the Study phase of the current system and incorporating new technologies provided by competitors, the SBDC will be able to better serve their clients from the past and the future. Since all the information about a client and their business will be stored in a single location, it will eliminate the possibility of duplicate information being stored. Without making these changes, the current system will eventually become obsolete and overwhelming causing a backlog for client interviews.
Notes: 3
Last updated 4/29/09 at 7:56p

## Slide 4
Data Gathering Results
Data Gathering Results |  | Problem | Proposed Solution
1 | Clients must visit SBDC to pick up and return application. | Time Consuming | Make the form available online
2 | Client is unaware that their application is submitted to the inappropriate SBDC location. | Delays Processing Application | Automatically direct the client to the appropriate SBDC based on their zip code
3 | Forms and Reports are stored in a filing cabinet and not accessible outside the SBDC | Client information can be filed incorrectly | Route all client information to a central data store
Notes: 4
Last updated 4/29/09 at 8:43p

## Slide 5
Detail of TO-BE Data (Data Dictionary & Narrative)
The data involved in the CIS application consists of the following:
SBA Form 641
Action Report
Status of Application
SBA Form 641, is the document to be filed out by the client. If the client fills out the information online, then their information is placed into the SBDC’s data store. The information included in the form that includes the client’s name, contact information, personal information, name of the client’s business, and the location of the client’s business. This information will be verified by the counselor at the SBDC.
The Action Report is filled out by a counselor at the SBDC after the counselor has met with the client. This form allows for the counselor to leave comments and notes about the client or the client’s business. This form will also be input into the CIS and linked to Form 641.
The status of the client’s application is also kept in the CIS. This include the status of whether the client’s application was approved or denied by the SBDC and if it has been forwarded to the SBA in Washington, D.C.
Notes: 5
Last updated at 4/29/09 at 8:43p

## Slide 6
Client
SBDC
Level 0 Data Flow Diagram CIS
Level 0
1.0
Fill Out Application Online
2.0
Fill Out Action Report
3.0
Store Reports
Client goes online
Verified/Validated
Application
Goes Online
Counselor goes
t o database
Verified
Action
Report
Client Submits Form
Online
Updated File
Counselor enters password
Notes: Last updated 4/29/09 at 946p

## Slide 7
Level 0 Data Flow Diagram RelateKX Narrative
1.0 Fill Out Application Online: The client goes online and fills out an application. After completing the application, the client submits it and it is verified and validated by the system. Then it is sent to the SBDC.
2.0 Fill Out Action Report: After meeting with the client, a SBDC Counselor goes online and fills out an Action Report for the client. After the Action Report is completed, it is verified by the system.
3.0 Store Reports: The counselor goes to the SBDC data store and enters his or her password. The counselor stores the reports and it results in the client’s file being updated.
Notes: Last updated 4/29/09 at 946p